CHAHAL BROS

Quick Commerce Delivery Platform

Product Requirements Document

& Step-by-Step Execution Plan

Version 1.0  |  March 2026

Built with Antigravity IDE

Confidential — For Internal Use Only

# Table of Contents

# 1. Executive Summary

Chahal Bros is a hyperlocal quick-commerce delivery platform designed for packed food products (atta, wheat, rice, dal, sugar, spices, etc.) and common retail/grocery items. The platform operates as a Blinkit-style rapid delivery service with three distinct role-based interfaces: Customer, Admin, and Delivery Partner.

The platform will launch as a responsive Progressive Web App (PWA) optimized for both desktop and mobile, with a subsequent native Android release via Ionic/Capacitor wrapping for Google Play Store distribution.

Core Value Proposition

Affordable, fast delivery of everyday grocery and packed food essentials to local customers with real-time order tracking, live delivery assignment, and a seamless admin control panel for inventory and order management.

# 2. Product Vision & Goals

## 2.1 Vision Statement

To become the go-to neighborhood delivery app for daily essentials — starting with packed food and retail staples — offering Blinkit-level convenience with a personal, local touch.

## 2.2 Business Goals

G1: Launch MVP within 30 days with full order lifecycle (browse → order → assign → deliver → confirm).

G2: Onboard 500+ active customers within 90 days of launch in target locality.

G3: Maintain sub-30-minute average delivery time for orders within 5 km radius.

G4: Achieve ₹10,000+ daily GMV within 60 days of launch.

G5: Publish Android app on Google Play Store within 45 days of MVP launch.

## 2.3 Target Users

Primary: Households and families ordering daily grocery staples (atta, rice, wheat, oil, spices, snacks, beverages).

Secondary: Small shop owners or businesses ordering bulk packed food items for resale.

Tertiary: College students and working professionals seeking quick delivery of daily essentials.

# 3. User Roles & Access Control

The platform operates on a strict role-based access control (RBAC) system. Each role sees a completely different interface upon login. Role determination is based on the email/phone used during authentication, matched against a stored admin/delivery whitelist.

| Role | Access Method | Key Permissions | Interface |
| --- | --- | --- | --- |
| Customer | Any email/phone + OTP | Browse, order, track, history, profile | Customer App |
| Admin | Whitelisted email only | Product CRUD, order mgmt, delivery assign, analytics | Admin Dashboard |
| Delivery | Whitelisted email only | View orders, pick/claim, update status, delivery history | Delivery Panel |

## 3.1 Role Detection Flow

1. User logs in via OTP (mobile or email). 2. Backend checks if the authenticated identifier exists in the admin_users or delivery_users table. 3. If admin match → redirect to Admin Dashboard. If delivery match → redirect to Delivery Panel. Otherwise → Customer Interface. 4. Role is stored in JWT token claims for subsequent API authorization.

# 4. Detailed Feature Breakdown

## 4.1 Splash Screen & Authentication

Splash Screen: Full-screen Chahal Bros logo (CB mark in red/blue) displayed for 2–3 seconds on app launch with a subtle radial gradient background and fade-in animation. After splash, transition to Login screen.

Login/Signup: Single unified screen. User enters mobile number or email. System sends OTP via Twilio (SMS) or email service. OTP input with auto-focus, 6-digit, 60-second resend timer. On successful OTP verification, if new user → redirect to Profile Setup; if returning user → redirect to role-appropriate dashboard.

Profile Setup (First-time): Name, mobile number (pre-filled if phone login), email (pre-filled if email login), delivery address with Google Places autocomplete + pin on map, option to save multiple addresses.

## 4.2 Customer Interface

### 4.2.1 Home Screen

Top bar: delivery address selector (tap to change/add), search bar with instant suggestions. Category carousel: horizontal scrollable chips — Atta & Flour, Rice & Grains, Dal & Pulses, Oils & Ghee, Spices & Masala, Snacks, Beverages, Dairy, Personal Care, Household. Banner section: promotional banners (admin-configurable). Trending/Featured products grid. Recently ordered section (personalized).

### 4.2.2 Product Browsing & Search

Category pages with sub-categories (e.g., Rice → Basmati, Non-Basmati, Brown Rice). Search with fuzzy matching and autocomplete. Filter: price range, brand, weight/size, in-stock only, rating. Sort: price low-high, price high-low, popularity, newest. Product cards: image, name, weight, price, MRP with discount %, add-to-cart button with quantity stepper (+/-).

### 4.2.3 Product Detail Page

High-res product image gallery (swipeable). Product name, brand, weight/size variants (e.g., 1kg, 5kg, 10kg). Price with MRP strikethrough and discount badge. Stock status indicator. Description, ingredients, nutritional info. Similar products carousel. Add to cart with quantity selector.

### 4.2.4 Cart & Checkout

Sticky bottom cart bar showing item count and total (Blinkit-style). Cart page: item list with image, name, quantity stepper, item total, remove button. Bill summary: item total, delivery fee (free above threshold), taxes, coupon discount, grand total. Coupon/promo code input. Delivery address confirmation. Payment: Razorpay integration (UPI, cards, net banking, wallets). Cash on Delivery option.

### 4.2.5 Order Tracking

Real-time status timeline: Order Placed → Confirmed → Being Packed → Assigned to Delivery Partner → Out for Delivery → Delivered. Live updates via Supabase Realtime. Delivery partner name and phone once assigned. Estimated delivery time. Cancel option before Out for Delivery status.

### 4.2.6 Order History

List of all past orders with date, items summary, total, status. Full order details with receipt. Reorder button. Rate delivery (1–5 stars + comment).

### 4.2.7 Profile & Settings

Name, phone, email edit. Saved addresses management. Notification preferences. Help & Support. About Chahal Bros. Logout.

## 4.3 Admin Interface

### 4.3.1 Admin Dashboard Home

Overview cards: today’s orders, revenue, active delivery partners, pending orders. Live order feed (real-time). Quick actions: add product, view pending orders, manage delivery partners.

### 4.3.2 Product Management (CRUD)

Add Product: name, description, category, sub-category, brand, weight/size variants with pricing, MRP and selling price, product images (up to 5, drag-reorder), stock status toggle, stock quantity, tags. Edit/Delete with confirmation. Bulk actions: mark multiple in/out of stock. Product list with search, filter, pagination.

### 4.3.3 Category Management

Add/edit/delete categories and sub-categories. Icon/image upload. Drag-to-reorder. Visibility toggle.

### 4.3.4 Order Management

All orders with filters: status, date range, customer search. Order details: customer info, address (map), items, payment, delivery partner, timeline. Manual status override. Cancel and refund capability.

### 4.3.5 Delivery Partner Management

Add/remove delivery partner emails to whitelist. View all partners: name, phone, status, total deliveries, rating. Manual order assignment. Performance metrics.

### 4.3.6 Promotions & Coupons

Upload promotional banners with link config. Create coupons: percentage or flat discount, minimum order, expiry, usage limit. Active/expired list.

### 4.3.7 Analytics & Reports

Revenue charts (daily/weekly/monthly). Top selling products. Order volume trends. Customer metrics. Delivery performance. CSV export.

### 4.3.8 Settings

Store info, delivery radius, minimum order, delivery fee rules, operating hours, tax config.

## 4.4 Delivery Partner Interface

### 4.4.1 Delivery Dashboard

Online/Offline toggle. Summary: today’s deliveries, pending pickups, earnings.

### 4.4.2 Available Orders Feed

Real-time list of unassigned orders: order ID, customer area, items count, value, distance. Pick Order button. CRITICAL: atomic assignment via Supabase RPC with row locking. Other partners see instant updates via Realtime.

### 4.4.3 Active Delivery View

Current order details: customer name, phone (tap to call), address (tap for Maps nav), items list, payment method. Status buttons: Picked Up → Out for Delivery → Delivered. Delivered click triggers confirmation + real-time propagation to customer and admin.

### 4.4.4 Delivery History

Past deliveries list. Earnings summary: daily, weekly, monthly.

# 5. Additional & Enhanced Features

## 5.1 Push Notifications (FCM)

Customer: order confirmation, status updates, delivery arrival, promos. Admin: new order, low stock, partner offline. Delivery: new order ping, cancellation alert.

## 5.2 Smart Search & Recommendations

AI-powered recommendations from order history. Frequently Bought Together on product/cart pages. Trending products by 24–48hr order velocity. Typo-tolerant search via pg_trgm.

## 5.3 Multi-Address Management

Save Home, Office, Other addresses. Google Places Autocomplete + map pin. Default address. Quick switching at checkout.

## 5.4 Referral & Loyalty System

Unique referral codes. Both parties get coupon on first order. Loyalty points per order. Tiered: Bronze, Silver, Gold.

## 5.5 Inventory Auto-Alerts

Auto out-of-stock at zero quantity. Low stock admin notifications. Scheduled stock reports via email.

## 5.6 Multi-Language Support

Hindi + English toggle (expandable to Punjabi). i18n via next-intl or react-i18next from day one.

## 5.7 Rating & Review System

Post-delivery rating (1–5 stars). Optional text review. Admin views all ratings. Average on partner profiles.

## 5.8 Dark Mode

System-default + manual toggle. Stored in preferences + profile.

## 5.9 Invoice Generation

Auto PDF invoice per order. Downloadable from history. Store details, items, tax, payment method.

## 5.10 Delivery Slot Scheduling

Deliver Now (default) or scheduled slots. Admin-configurable slots. Scheduled orders appear in feed at appropriate time.

## 5.11 Admin Audit Log

Track all admin actions with timestamps and attribution.

## 5.12 PWA Features

Install prompt, offline fallback, background sync, service worker caching.

# 6. UI/UX Design Specification

## 6.1 Design System

Bold, modern, trust-evoking visual identity using Chahal Bros red/blue palette. Blinkit-inspired layout with a cleaner, more premium local brand feel.

## 6.2 Color Palette

| Token | Hex | Usage | Notes |
| --- | --- | --- | --- |
| Primary Red | #CC2222 | CTA buttons, logo, accents | Brand primary |
| Primary Blue | #2299DD | Links, info, secondary CTA | Brand secondary |
| Background | #FFFFFF | Page backgrounds | Clean white |
| Surface | #F5F7FA | Card backgrounds | Subtle gray |
| Text Primary | #1A1A2E | Headings, body | Near-black |
| Text Secondary | #6B7280 | Captions, meta | Muted |
| Success | #22C55E | In stock, delivered | Positive |
| Warning | #F59E0B | Low stock, pending | Caution |
| Error | #EF4444 | Out of stock, errors | Negative |

## 6.3 Typography

| Element | Font | Size | Weight |
| --- | --- | --- | --- |
| Page Title | Inter / Poppins | 24–28px | Bold (700) |
| Section Header | Inter / Poppins | 18–20px | Semi-Bold (600) |
| Body Text | Inter | 14–16px | Regular (400) |
| Button Text | Inter | 14–16px | Semi-Bold (600) |
| Price | Inter | 16–20px | Bold (700) |

## 6.4 Component Library

Product Card: White card, 4px radius, subtle shadow. Square image (1:1) with lazy loading. Name (2-line clamp), weight, bold price, MRP strikethrough, discount badge. Red add button → quantity stepper on click.

Category Chip: Horizontal scroll, pill-shaped (24px radius). White + border default, red bg + white text active. Icon + label.

Cart Bottom Bar: Fixed sticky bottom. Item count + View Cart left, total right. Red gradient. Slide-up on update.

Order Status Card: Vertical timeline, colored dots (gray/blue/green). Icon, label, timestamp per step. Animated current step.

Delivery Order Card: Left color accent (amber/blue/green by status). Order ID, area, items, value. Large Pick CTA.

Admin Data Tables: Striped rows, sticky header, sortable, searchable, paginated. Card layout on mobile.

## 6.5 Layout & Spacing

Base unit: 4px. Spacings: 8px (tight), 16px (default), 24px (section), 32px (page). Max width: 1200px centered. Mobile: full-width, 16px padding. Grid: 12-col desktop, 2-col product grid mobile.

## 6.6 Animations

Splash: logo fade-in + scale (0.8→1.0) 1.5s, radial burst. Page transitions: slide-left/right. Cart: bounce on add. Skeleton loaders. Pull-to-refresh. Toasts: slide-in top, 3s dismiss. Status: pulse on current step.

## 6.7 Responsive Breakpoints

| Breakpoint | Width | Layout | Product Grid |
| --- | --- | --- | --- |
| Mobile | < 640px | Single column | 2 columns |
| Tablet | 640–1024px | Sidebar + content | 3 columns |
| Desktop | > 1024px | Full sidebar + content | 4–5 columns |

## 6.8 Screen-by-Screen Flow

Splash: Full-screen white/light gradient, centered CB logo (red C + blue B), brand name below, loading dots.

Login: Centered card, Welcome heading, phone/email input with country code, Send OTP red CTA, email toggle.

OTP: 6 individual digit boxes with auto-focus, resend timer, Verify red CTA.

Profile Setup: Name, phone, email fields, Google Places address input, map preview, Save & Continue.

Customer Home: Address bar + search, category carousel, banner slider, product grid, bottom nav (Home, Search, Cart, Orders, Profile).

Admin Dashboard: Side nav (Dashboard, Products, Categories, Orders, Partners, Promos, Analytics, Settings), main content, top bar with name + notifications.

Delivery Panel: Top bar with online/offline toggle, stat cards, order feed, bottom nav (Home, Active, History, Profile).

# 7. Technical Architecture & Stack

## 7.1 Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | Next.js 14 (App Router) | SSR, file-based routing, RSC |
| UI | Tailwind CSS + shadcn/ui | Rapid styling, component library |
| State | Zustand + React Query | Global + server state |
| Backend | Supabase (PostgreSQL) | Auth, DB, realtime, storage, edge functions |
| Auth | Supabase Auth + OTP | Phone/email OTP via Twilio |
| Realtime | Supabase Realtime | Live order/delivery updates |
| Storage | Supabase Storage | Product images, banners |
| Payments | Razorpay | UPI, cards, netbanking, wallets, COD |
| Maps | Google Maps + Places API | Address autocomplete, mapping |
| Notifications | Firebase Cloud Messaging | Cross-platform push |
| Mobile Wrap | Ionic Capacitor | PWA → native Android |
| Hosting | Vercel | Next.js optimized, edge network |
| Analytics | PostHog / Mixpanel | User behavior, funnels |
| Invoices | jsPDF / react-pdf | Client-side PDF generation |

## 7.2 Database Schema

Core tables: users (id, email, phone, name, role, created_at), addresses (id, user_id, label, full_address, lat, lng, is_default), categories (id, name, icon_url, parent_id, sort_order, is_active), products (id, name, description, category_id, brand, variants JSONB, images TEXT[], stock_qty, is_in_stock, tags, created_at), orders (id, user_id, address_id, items JSONB, subtotal, delivery_fee, tax, total, coupon_code, payment_method, payment_status, order_status, delivery_partner_id, placed_at, delivered_at), delivery_partners (id, user_id, is_online, current_order_id, total_deliveries, avg_rating), admin_whitelist (email), delivery_whitelist (email), coupons (id, code, type, value, min_order, expiry, usage_limit, used_count), ratings (id, order_id, user_id, stars, comment).

## 7.3 Realtime Architecture

Three critical Supabase Realtime channels: (1) Order status — customer subscribes to their order; changes trigger UI update. (2) Delivery feed — delivery partners subscribe to pending orders; new appear, claimed disappear. (3) Admin feed — admin subscribes to all order changes. Atomic claiming via Supabase RPC with SELECT FOR UPDATE row locking.

## 7.4 API Endpoints

Auth: POST /auth/otp/send, /verify, /profile/setup. Products: GET /products, /products/:id, POST/PUT/DELETE /admin/products. Categories: GET /categories, POST/PUT /admin/categories. Orders: POST /orders, GET /orders, /orders/:id, PUT /admin/orders/:id/status, POST /delivery/orders/:id/claim, PUT /delivery/orders/:id/status. Payments: POST /payments/create-order, /verify. Delivery: GET /delivery/available-orders, /history, PUT /delivery/toggle-online.

# 8. Step-by-Step Execution Plan

## 8.1 Phase 1: Foundation (Days 1–5)

| Day | Task | Deliverable | Tools |
| --- | --- | --- | --- |
| 1 | Project setup: Next.js 14, Tailwind, shadcn/ui, structure | Boilerplate repo | Antigravity IDE |
| 1 | Supabase project, schema, RLS policies | All tables + RLS | Supabase |
| 2 | Auth flow: OTP send/verify, role detection, JWT | Login/signup working | Supabase Auth |
| 2 | Profile setup + Google Places address | Onboarding complete | Google Maps API |
| 3 | Splash screen with logo animation | Splash → login flow | Framer Motion |
| 3 | Bottom nav + layout shells for 3 roles | Role routing working | Next.js |
| 4-5 | Admin product CRUD + image upload | Product management | Supabase Storage |
| 4-5 | Admin category management | Category CRUD | Supabase |

## 8.2 Phase 2: Customer Experience (Days 6–12)

| Day | Task | Deliverable | Tools |
| --- | --- | --- | --- |
| 6-7 | Customer home: categories, banners, product grid | Home page live | Next.js + Supabase |
| 7-8 | Product detail + search + filters + sort | Browsing experience | pg_trgm |
| 9-10 | Cart (Zustand), checkout, address selection | Cart to checkout | Zustand |
| 10-11 | Razorpay: order creation, payment, verify | Payments working | Razorpay SDK |
| 11-12 | Order placement, history, detail pages | Order lifecycle done | Supabase |

## 8.3 Phase 3: Delivery & Realtime (Days 13–18)

| Day | Task | Deliverable | Tools |
| --- | --- | --- | --- |
| 13-14 | Delivery dashboard + available orders feed | Delivery interface | Supabase Realtime |
| 14-15 | Atomic order claiming (RPC + row lock) | Race-proof claiming | Supabase RPC |
| 15-16 | Delivery status updates flow | Delivery lifecycle | Realtime |
| 16-17 | Customer order tracking (live timeline) | Real-time tracking | Subscriptions |
| 17-18 | Admin order management + live feed | Admin orders done | Realtime |

## 8.4 Phase 4: Polish & Extras (Days 19–25)

| Day | Task | Deliverable | Tools |
| --- | --- | --- | --- |
| 19-20 | Push notifications (FCM) | Notifications live | Firebase |
| 20-21 | Coupons + promo banners | Promo engine | Supabase |
| 21-22 | Admin analytics (charts) | Analytics dashboard | Recharts |
| 22-23 | Invoices, ratings, dark mode | Enhanced UX | jsPDF, Tailwind |
| 23-24 | Responsive polish, skeletons, errors | Production UI | Tailwind |
| 24-25 | SEO, PWA manifest, offline fallback | PWA ready | next-pwa |

## 8.5 Phase 5: Android & Launch (Days 26–30)

| Day | Task | Deliverable | Tools |
| --- | --- | --- | --- |
| 26-27 | Ionic Capacitor setup, wrap, native splash | Android build | Ionic + Capacitor |
| 27-28 | Native plugins (push, camera, geolocation) | Native features | Capacitor plugins |
| 28-29 | Multi-device testing, bug fixes | Stable RC | Android Studio |
| 29-30 | Signed APK/AAB, Play Store submit | App published | Play Console |

# 9. Non-Functional Requirements

Performance: FCP < 1.5s, TTI < 3s, API reads < 200ms, writes < 500ms, Realtime < 100ms latency.

Scalability: 1,000+ concurrent users. Supabase auto-scaling. Vercel edge. CDN for assets.

Security: RLS on all tables. JWT auth with role claims. HTTPS. Input validation. Rate limiting on OTP + payments. Production CORS.

Accessibility: WCAG 2.1 AA. Semantic HTML. Keyboard nav. Screen reader compatible. Color contrast.

Reliability: 99.9% uptime. Graceful errors. Retry logic. Offline PWA fallback.